Shree Shambhubhai V. Patel College of Computer Science & Business Management, Surat.

Daily Project Work Report (TY BCA)

| Group No :- 131 |  |  |  | Project Title :- eAuto – Bike Spare Parts E-Commerce Platform |
| --- | --- | --- | --- | --- |
|  |  |  |  | Front-End :- HTML, CSS, JavaScript, Bootstrap 5,AOS (Animate On Scroll),PHP (for |
| Seat No | Name |  |  | rendering UI and sessions) |
| 423 | Dhruv Dholiya |  |  | Back-End :- PHP (Core PHP for logic and server-side processing),MySQL (Database), |
| 424 | Dharmik Dobariya |  |  | phpMyAdmin (Database Management),XAMPP(Local Development Server) |
| 458 | Vatsal Kapadia |  |  | Project Guide :- Prof. Bipin Jadhav |

| Sr. | Date | Module Name | Code/Design | DB Table | Doc Work | Description | URL | Sign |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 15-07-2025 | RG |  |  | Requirement Gatherin | Started requirement gathering |  |  |
| 2 | 16-07-2025 | RG |  |  | Requirement Gatherin | Continued requirement collection |  |  |
| 3 | 17-07-2025 | RG |  |  | Requirement Gatherin | Finalized requirement points |  |  |
| 4 | 18-07-2025 | Analysis |  |  | Website Features | Identified user/admin website features |  |  |
| 5 | 19-07-2025 | Analysis |  |  | Website Features | Detailed system feature planning |  |  |
| 6 | 20-07-2025 |  |  |  |  | Holiday (Sunday) |  |  |
| 7 | 21-07-2025 | Analysis |  |  | Website Features | Finalized features for development |  |  |
| 8 | 22-07-2025 | Analysis |  |  | Website Features | Prepared use case diagram |  |  |
| 9 | 23-07-2025 | Template |  |  |  | Collected user interface templates |  |  |
| 10 | 24-07-2025 | Template |  |  |  | Finalized user-side templates |  |  |
| 11 | 25-07-2025 | Template |  |  |  | Admin-side template analysis |  |  |
| 12 | 26-07-2025 | Template |  |  |  | Selected final templates |  |  |
| 13 | 27-07-2025 |  |  |  |  | Holiday (Sunday) |  |  |
| 14 | 28-07-2025 | Database Design | ✔ | users, products, orders | ER Diagram | Created E-R diagram & table structure |  |  |
| 15 | 29-07-2025 | Database Design | ✔ | users, products | Table Structure | Implemented `users`, `products` tables |  |  |
| 16 | 30-07-2025 | Database Design | ✔ | orders, order_items | Table Structure | Implemented `orders`, `order_items` tables |  |  |